SYSTEMATIC LITERATURE CODING

Reference Class Forecasting Stream

PhD Research Project — Steve Brandon, QUT/Griffith

Research Context: OR=27.8 showing development project design quality (QE) predicts outcomes across 12,328 World Bank projects

Generated: February 2026

INCLUSION CRITERIA

INCLUDE: quantitative outcome + regression/causal claim + development projects + peer-reviewed or credible working paper

EXCLUDE: purely descriptive, n<10, single project, macro-only, no project-level data

SCREENING RESULTS: 5 papers assessed | 1 INCLUDED | 4 EXCLUDED

# TAB A — All Papers Screened (17 Fields)

Included papers: 1 | Excluded papers: 4 | Total assessed: 5

| Paper_ID | Authors | Year | Title | Journal | Stream | Research_Question | Outcome_Variable | Main_Predictor | Model_Type | Dataset | n_Projects | Key_Finding | Gap_They_Left | Relevant_to_RQ | Deep_Read | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RCF001 | Leleur, Salling, Pilkauskiene, Nicolaisen | 2015 | Combining Reference Class Forecasting with Overconfidence Theory for Better Risk Assessment of Transport Infrastructure Investments | EJTIR 15(3):362-375 | Reference Class Forecasting | Can combining RCF with overconfidence theory improve risk assessment of transport infrastructure investments? | Cost overrun / demand deviation (% deviation from estimate) | Reference class historical distribution + overconfidence-calibrated expert judgment | Monte Carlo simulation (SIMRISK); not regression | UNITE Project Database (European transport infrastructure, 2009-2013) | Not stated (multi-type European transport projects in UNITE DB) | SIMRISK combines RCF distributions with expert ranges calibrated for overconfidence (experts capture ~60% of actual range); improves CBA risk assessment vs. unadjusted estimates | Does not test whether ex-ante design quality (QE) predicts project success; focused on cost/demand forecasting, not broader project outcome achievement; no project-level regression | Yes — establishes historical reference class data can predict cost/demand outcomes; leaves gap on whether design quality predicts broader success across diverse project types | Yes | Methodological RCF + overconfidence theory combination; peer-reviewed EJTIR; UNITE DB; 14 pages |
| RCF-X01 | Khosroabadi, Yousefi, Saeed | 2024 | The impact of infrastructure projects on optimism bias | J. Psychological Researches in Management 10(3) | Optimism Bias / RCF | What dimensions of an infrastructure project are influenced by optimism bias? | Qualitative interview themes | Optimism bias | Qualitative (semi-structured interviews; MAXQDA content analysis) | Qom Metro project (Iran) — single case | 1 project | Optimism bias present in justification, risk, time, and cost dimensions; strategic misrepresentation detected in time component | No quantitative regression; single case; n=1 | Tangential — confirms optimism bias in project management but no project-level regression | No | EXCLUDED: single project, qualitative only, no regression |
| RCF-X02 | Naess, Andersen, Nicolaisen, Strand | 2015 | Forecasting inaccuracies: A result of unexpected events, optimism bias, technical problems, or strategic misrepresentation? | Journal of Transport and Land Use 8(3):39-55 | Forecasting Accuracy / RCF | What explains systematic biases in traffic forecasting? | Expert opinion on sources of forecasting error | Optimism bias, strategic misrepresentation, technical problems, unexpected events | Questionnaire survey (Likert) + qualitative interviews; descriptive statistics | Survey of 92 Scandinavian transport forecasting experts; interview subsample | 92 experts (not projects) | Technical problems and manipulation more cited than optimism bias; unexpected events frequently invoked; forecasting accuracy is multifactorial | No project-level data; no regression; does not test whether design quality predicts outcomes | Background only — confirms multiple explanations for forecast error | No | EXCLUDED: unit of analysis is forecasting experts, not projects; no regression |
| RCF-X03 | Fridgeirsson | 2016 | Reference Class Forecasting in Icelandic Transport Infrastructure Projects | Transport Problems 11(2) | Reference Class Forecasting | Can RCF improve cost forecasting accuracy in Icelandic transport projects? | Cost overrun (% deviation from estimate) | Project type / reference class membership | Descriptive statistics; cumulative probability distributions; no regression | Icelandic Road Administration (ICERA); n=65 road + n=11 fixed link projects | 76 (65 roads + 11 fixed links) | Cost overruns follow similar distribution to UK projects; chance of overrun lower after formal planning decision; results inconclusive for RCF applicability in Iceland | No regression; no causal claims; small n; no design quality predictor; transport-only | Partial — confirms RCF concept and cost overrun distributions but no causal regression | No | EXCLUDED: purely descriptive, no regression/causal claim |
| RCF-X04 | Sunnevag (ed.); Flyvbjerg (Ch.3,6); Naess (Ch.2); others | 2007 | Beslutninger pa svakt informasjonsgrunnlag (SNF-rapport 06/07) — Decisions on Weak Information Basis | SNF Report / Norwegian Govt (Concept Programme, NTNU) | Reference Class Forecasting / Early Phase Decision | How can decision-making quality in early project phases be improved? [various chapters] | Project cost overrun / decision quality [descriptive] | RCF; expert judgment; information quality | Descriptive/conceptual chapters; no primary regression | Multiple — references Flyvbjerg international transport data in chapters | Not applicable (edited volume, secondary references) | Optimism bias and strategic misrepresentation undermine early project development; RCF and good governance can reduce bias [Flyvbjerg chapters] | No primary quantitative regression; edited government report; chapters reference published journal work | Background theory only — RCF as bias-correction mechanism established | No | EXCLUDED: edited Govt report/book chapters; Norwegian-language; not standalone peer-reviewed paper |

# TAB B — Deep Read: RCF001 (Leleur et al. 2015)

Deep_Read=Yes papers only. 16 methodological/analytical fields.

| Paper_ID | Authors_Year | Model_Specification | Identification_Strategy | Control_Variables | Fixed_Effects | Standard_Errors | Main_Coefficient | Robustness_Tests | Bias_Acknowledged | Bias_NOT_Addressed | Data_Source_Detail | Sample_Restrictions | Cross_Institution | Heterogeneity_Tests | Your_Advance | Quote_For_Paper |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RCF001 | Leleur et al. 2015 | Monte Carlo simulation (SIMRISK). Combines: (1) RCF-based empirical distribution of cost/demand deviations from UNITE DB; (2) Expert elicited Min/Max estimates calibrated using overconfidence theory to expand narrow expert ranges. Output: probability distribution of cost overrun and demand deviation for a target project. | Outside view (RCF historical distribution) corrects inside view (expert estimates). Overconfidence calibration: expert Min-Max intervals expanded by factor reflecting empirical finding that expert ranges capture ~60% of actual range. No instrumental variable or experimental design. | Project type category (motorway, rail, tunnel/bridge, urban metro); economic growth context (macro condition). No regression controls — simulation parameters vary by category. | Not applicable (simulation, not panel regression) | Not applicable — simulation produces percentile-based probability distributions, not regression standard errors | Expert-provided ranges capture approximately 60% of actual historical range, requiring expansion for calibration. SIMRISK produces wider, more realistic uncertainty bounds than unadjusted CBA. | Comparison of distributions across project sub-categories (motorway construction, high-speed rail, tunnel, urban metro). Sensitivity analysis on adjustment parameters implied. | Optimism bias (planning fallacy) and strategic misrepresentation explicitly acknowledged as root causes. Overconfidence in expert estimates acknowledged and modelled. | No control for selection bias in projects entering UNITE database; no causal identification of what drives overruns (optimism vs. strategic behaviour); publication bias in project databases; no treatment of project design quality as a predictor. | UNITE Project Database (UNITE Research Project 2009-2013): European road, rail, fixed-link infrastructure projects. Each project linked to Access Database with detailed project information, references, source details. Categories: Motorway, Motorway upgrade, Highway, Bypass, Grade separation; High-speed rail, Other interurban rail, Urban and metro rail; Tunnel, Bridge and tunnel. | European transport infrastructure only (road, rail, fixed links). Excludes social, agricultural, energy, governance projects. No development bank projects. | Multi-country European scope; not cross-institutional (no World Bank / ADB / AfDB comparison). UNITE is EU-funded research consortium. | Subgroup analysis by project type. No formal statistical heterogeneity tests. No tests across income levels, geography, or institutional context. | Brandon study advances on four fronts: (1) Outcome variable — project development objective (PDO) achievement vs. cost overrun only; (2) Predictor — ex-ante design quality score (QE) vs. reference class membership; (3) Method — logistic regression (OR=27.8) vs. simulation; (4) Scale and scope — n=12,328 World Bank projects across all sectors vs. European transport only. | 'reference class forecasting has led to adjustment factors that, when used on the estimates of costs and demand, lead to cost-benefit analysis results that are modified by taking historical risk experience into account' (Leleur et al. 2015:363) |

# STEP 4 — STREAM SUMMARY

## Screening Count

n INCLUDED: 1 (RCF001 — Leleur et al. 2015, EJTIR)

n EXCLUDED: 4

• RCF-X01: Khosroabadi et al. 2024 — single-project qualitative case study

• RCF-X02: Naess et al. 2015 — expert survey, not project-level regression

• RCF-X03: Fridgeirsson 2016 — purely descriptive cost overrun distributions

• RCF-X04: Sunnevag (ed.) 2007 — edited Govt report/book chapters, no primary regression

## Stream Gap (One Sentence)

The RCF literature establishes that historical reference-class data can correct optimistic cost and demand forecasts for transport infrastructure projects, but no study uses ex-ante project design quality as the predictor, employs logistic regression on project-level development outcome data across diverse sectors, or tests whether quality-at-entry predicts PDO achievement across the 12,328-project scale of the World Bank portfolio — the gap that Brandon (2026) fills.

## Top 3 Forward Citations to Chase

1.  Flyvbjerg, B. (2021). Over budget, over time, over and over again: Managing major projects. In B. Flyvbjerg (Ed.), The Oxford Handbook of Megaproject Management. Oxford University Press.

WHY CHASE: Flyvbjerg's most-cited synthesis on RCF application; likely cites Leleur et al. (2015) and extends to outcome prediction beyond cost. Would anchor your literature narrative on the 'outside view' tradition that your OR=27.8 validates at scale.

2.  Love, P. E. D., & Ika, L. A. (2022). Making sense of reference class forecasting for road and rail projects: A literature review and research agenda. IEEE Transactions on Engineering Management, 70(3), 1013-1026.

WHY CHASE: Systematic literature review of RCF specifically for infrastructure; will show which outcome variables (cost, time, performance) RCF has been applied to and confirm the gap: no study tests design quality predicting PDO outcomes across diverse World Bank projects.

3.  Cantarelli, C. C., Flyvbjerg, B., & Buhl, S. L. (2012). Geographical variation in project cost performance: The Netherlands versus worldwide. Journal of Transport Geography, 24, 324-331.

WHY CHASE: Tests whether institutional/governance factors moderate cost overrun — directly analogous to your moderator question of whether design quality (QE) effect varies by project type/region. Likely cites Leleur et al. and may reveal whether quality-at-entry was tested as predictor.

## Copy-Paste Output for Synthesis Project

Stream Label: Reference Class Forecasting (RCF)

Anchoring Empirical Paper: Leleur et al. (2015), EJTIR — SIMRISK simulation combining RCF historical distributions with overconfidence-calibrated expert judgment on UNITE European transport DB.

What Stream Established: Historical project data (outside view) systematically corrects optimistic inside-view forecasts; experts overconfident by factor of ~60%; project type moderates overrun distributions.

What Stream Did NOT Test: (a) Ex-ante design quality score as predictor; (b) PDO achievement as outcome (vs. cost/demand deviation); (c) Cross-sector, cross-institutional comparison; (d) Logistic regression on n>10,000 development bank projects.

Brandon Advance: Treats QE (design quality score assigned pre-approval) as the reference-class signal, tests it against PDO success/failure (binary) using logistic regression across n=12,328 World Bank projects — the first study to demonstrate that the outside view encoded in a systematic design quality rating predicts development project success at this scale (OR=27.8, p<0.001).